Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 14 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24417s |
| Project Name | HematoVision: Advanced Blood Cell Classification Using Transfer Learning |
| Marks | 5 Marks |

Product Backlog & Sprint Schedule:

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I can gather blood cell image dataset from Kaggle. | 2 | High | Kollati Vijay Varma |
| Sprint-1 | Data Loading | USN-2 | As a developer, I can load dataset into the system for preprocessing. | 1 | High | Kollati Vijay Varma |
| Sprint-1 | Data Preprocessing | USN-3 | As a developer, I can resize and normalize images for model input. | 3 | High | Mohith Choppara |
| Sprint-1 | Data Augmentation | USN-4 | As a developer, I can apply augmentation techniques to improve model accuracy. | 3 | Medium | Mohith Choppara |
| Sprint-1 | Dataset Splitting | USN-5 | As a developer, I can split dataset into train and test sets. | 2 | High | Kollati Vijay Varma |
| Sprint-2 | Model Development | USN-6 | As a developer, I can build CNN/Transfer Learning model for classification. | 5 | High | Bhaskarla Suma Lohitha |
| Sprint-2 | Model Training | USN-7 | As a developer, I can train the model and evaluate performance. | 5 | High | Bhaskarla Suma Lohitha |
| Sprint-2 | Model Fine-tuning | USN-8 | As a developer, I can fine-tune the model to achieve >90% accuracy. | 3 | High | Mohith Choppara |
| Sprint-2 | Web Interface | USN-9 | As a user, I can upload blood cell image via web interface. | 2 | High | Satvica Vutukuri |
| Sprint-2 | Prediction Display | USN-10 | As a user, I can view predicted class and confidence score. | 2 | High | Satvica Vutukuri |
| Sprint-3 | Backend Integration | USN-11 | As a developer, I can integrate trained model with Flask backend. | 3 | High | Bhaskarla Suma Lohitha |
| Sprint-3 | Error Handling | USN-12 | As a user, I receive proper error messages for invalid uploads. | 2 | Medium | Satvica Vutukuri |
| Sprint-3 | Logging System | USN-13 | As an admin, I can monitor prediction logs. | 3 | Medium | Kollati Vijay Varma |
| Sprint-4 | Deployment | USN-14 | As a developer, I can deploy application on cloud/server. | 5 | High | Bhaskarla Suma Lohitha |
| Sprint-4 | Testing | USN-15 | As a developer, I can test system for performance and reliability. | 3 | High | Mohith Choppara |
| Sprint-4 | Documentation | USN-16 | As a team, we can prepare final documentation and reports. | 2 | High | All |

Project Tracker:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 4 Days | 01 Feb 2026 | 04 Feb 2026 | 20 | 04 Feb 2026 |
| Sprint-2 | 20 | 4 Days | 05 Feb 2026 | 08 Feb 2026 | 18 | 08 Feb 2026 |
| Sprint-3 | 20 | 4 Days | 09 Feb 2026 | 12 Feb 2026 | 20 | 12 Feb 2026 |
| Sprint-4 | 20 | 4 Days | 13 Feb 2026 | 16 Feb 2026 | 20 | 16 Feb 2026 |

# Total Story Points

Total = 11 + 17 + 8 + 10 = 46

Number of Sprints = 4

# Velocity Calculation

Velocity = Total Story Points / Number of Sprints
Velocity = 46 / 4
= 11.5 ≈ 12 Story Points per Sprint

# Average Velocity Per Day

If Sprint duration = 6 days

Average Velocity per day = 12 / 6
= 2 Story Points per Day