A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

# Sprint 1

## Epic 1: Data Collection & Setup

- Gathering Blood Cell Image Dataset (USN1) – 2

- Organizing & Loading Dataset (USN2) – 1

## Epic 2: Data Preprocessing

- Image Resizing & Normalization (USN3) – 3

- Data Augmentation (USN4) – 3

- Handling Class Imbalance (USN5) – 3

### Total Story Points in Sprint 1

= 2 + 1 + 3 + 3 + 3
= 12 Story Points

# Sprint 2

## Epic 3: Model Development

- Build CNN Architecture (USN6) – 5

- Apply Transfer Learning (ResNet) (USN7) – 5

- Model Training & Validation (USN8) – 3

## Epic 4: Web Application Development

- Develop Image Upload Interface (USN9) – 2

- Integrate Model with Flask Backend (USN10) – 3

## Epic 5: Result & Dashboard

- Display Prediction with Confidence Score (USN11) – 2

- Create Admin Dashboard (USN12) – 3

### Total Story Points in Sprint 2

= 5 + 5 + 3 + 2 + 3 + 2 + 3
= 23 Story Points

# Total Story Points Calculation

Sprint 1 = 12
Sprint 2 = 23

Total Story Points = 12 + 23 = 35

Number of Sprints = 2

### Velocity = Total Story Points / Number of Sprints

Velocity = 35 / 2
= 17.5 ≈ 18 Story Points per Sprint

## Team Velocity: 18 Story Points per Sprint

This means your HematoVision team can complete approximately 18 Story Points in each sprint.